## Slide 1: TRIG Capstone Project
25 GHz Radar

## Slide 2: Who is TRIG?
TRIG – Transrail Innovation Group
Goals
  Digitize rail industry
  Improve safety
  Increase efficiency

## Slide 3: Project Objectives & Scope
Team Objective – Develop a simulation that emulates the current radar system to test for non-idealities.
The system must be able to measure volume and “heel” of commodities such as heavy crude, light crude, and diesel.
The model must be composed of discrete user-defined functions for better testing.
System would operate at SHF

## Slide 4: Benefits to TRIG
Allows for testing of non-ideal radar component behaviour
Helps to determine effect of vapor space, signal reflection, misalignment, and the various commodities in the tank on the signal properties and radar accuracy.
Permits TRIG to test new radar ideas in quick succession, isolate and test individual radar blocks in a cost-effective manner.

## Slide 5: Project Management

## Slide 6: Progress from December
Switched from Simulink blocks to MATLAB Code
  Functions for each section, instead of Simulink blocks
Individual system components have been integrated together
Reasons for change:
    Faster to implement
    Easy to debug
    Have a version control system for code
    Easy to add functions
    Less learning curve

## Slide 7: General Timeline
Notes: This is a very high level timeline of what needs to be done
This general timeline has guided our WBS and GANTT chart
Where are we now?
We are now in the designing of the basic radar system

## Slide 8
Notes: In detail we are in the Basic system portion of the WBS.
This was broken down into Planning, Basic system, basic model with antenna, completed real model, completed real system, complex radar testing and presentation
As can be seen from the diagram we have included time to define and create test plants to ensure things are working before we move on the next stage
Essentially we are in an experimental stage of the basic radar as we are learning about the functionality of Simulink and how we will apply its features to our simulation

## Slide 10: System Design Progress

## Slide 11: User Entry

## Slide 12: Completed Tasks
Antenna defined for TRIG specifications
  15 dB gain
  Standard circular horn equations
Cylindrical RCS functional
Commodity permittivity defined
Propagation in free space (2 way)

## Slide 13: Planned Objectives
Commodity ‘sloshing’
  Changing height
  Slanted
Elliptic cylindrical configuration (potentially)
Channel modification to account for environment (potentially)

## Slide 14: SFCW Code Flow Diagram

## Slide 15: SFCW Output
  Spectrum Plot
    Sweep time
    Frequency
    Noise

## Slide 16: SFCW Output
  IFFT Plot
    Circulator Coupling
    Return Power
    Noise floor
    Object Distance

## Slide 17: SFCW Output

## Slide 18: SFCW Output

## Slide 19: FMCW Code Flow Diagram

## Slide 20: FMCW Output
  Spectrum Plot
    Sweep time
    Frequency
    Noise

## Slide 21: FMCW Decimated Output

## Slide 22: FMCW Output

## Slide 23: NEXT STEPS

## Slide 24: Accuracy & Testing
Extensive testing of all script files with different user inputs
Testing different dielectrics
Testing different types of sweeping in FMCW radar:
  Triangle Sweep
  Upsweep
  Downsweep
Assuring the accuracy of the simulation stays in the desirable range

## Slide 25: Sloshing
Sloshing model

## Slide 26: Challenges
Overwhelming amount of research involved
  Every new idea requires a lot of preliminary studies to be done before its implementation
  Increasing level of detail of simulation increases overall complexity
Lack of time available
MATLAB issues
  Unavoidable RAM overflow prevents from simulating several quantities with real-world values

## Slide 27: Questions?